KNX Switch

Scope

0) Goal

Build a web-based visual configurator (a mini web-app embedded in our site) where a visitor can:

- Choose a KNX switch product (Dora series + Pblock)

- Customize button layout + icons + colors (buttons and frame)

- Instantly see a live preview of the configured product

- Export the final configuration as a PDF with our branding

- Start a new configuration after export (no need to “save” designs)

Reference behavior/UI: match the interaction pattern and product structure of the reference configurator (FutureKNX), but implemented for our domain and our assets.

The reference site is: https://www.futureknx.com/knx-switches/customize

1) Products included (Phase 1)

Product groups

- Dora series

  - Dora Switch (buttons)

  - Dora Keypad / Thermostat (same button-count family for our purposes)

  - Dora XL

- Pblock (new series to be included in the configurator)

Button-count models

- Dora Switch: 2, 3, 4, 5, 6, 7, 8 buttons

- Dora Thermostat/Keypad: 2, 3, 4, 5, 6, 7, 8 buttons

- Dora XL: 3, 4, 5, 6, 7, 8, 9, 10, 11, 12 buttons

Product set

- The configurator should be 1:1 aligned with the reference product set / structure for Dora (as in the reference tool), plus Pblock added.

2) Color strategy (Phase 1)

- Fixed color list only (no RGBA picker)

- Buttons AND frame can be assigned different colors

- Color list will be an exact reference from https://www.futureknx.com/knx-switches/customize

In scope:

- Choose frame color from list

- Choose button colors from list (per button or per area; details depend on design, but must allow “different colors” as stated)

Out of scope:

- RGBA / free color picker

- Advanced gradients/material shaders unless already part of provided assets

3) Icon strategy (Phase 1)

- Users can assign an icon per button from a provided icon library

- Icons are provided by us (SVG/PNG/etc. Referenced from FutureKNX website)

- No restriction rules: any icon on any button is allowed

- No “incompatible combinations” blocking (explicit requirement)

4) User types & access

- Primary user = any visitor (public access)

- No login required in Phase 1
(Login may be considered later only if needed.)

5) Admin panel / backoffice

- No admin panel in Phase 1 (explicitly “unnecessary”)

- Updates like adding new products/icons/colors are handled by:

  - editing configuration files / data structures

  - redeploying / updating the app
(i.e., “developer update”, not staff-managed UI)

6) Saving, archive, and analytics

Saving / archive

- No saving of user designs

- No “open later and edit”

- Flow is: configure → export PDF → optionally reset and start a new configuration

Analytics / logging

- No analytics / selection logging required in Phase 1
(No “most selected icons”, no “most configured products”.)

7) UX flow (what the user sees)

Minimum expected flow:

- Select product series (Dora Switch / Dora Thermostat-Keypad / Dora XL / Pblock)

- Select model (button count)

- Configurator screen:

  - live preview visible at all times

  - edit the button layout however they please

  - click/tap a button area → choose icon for that button

  - apply colors to buttons + frame from fixed lists

- Export

  - user clicks “Export PDF”

  - PDF downloads locally

- New configuration

  - after export, user can reset or start a new config quickly

8) PDF export (Phase 1 – required)

Content

PDF must include:

- Final configured product preview image

- Selected icons shown as configured

- Model name / product identification

- Company logo

- Company information/contact

Output format

- PDF is download-only (no email sending in Phase 1)

- Single file download per configuration

Filename requirement (important)

PDF file name must follow a structured pattern like:

- GR20260110_48
We need a consistent naming method (prefix + date + incremental/unique suffix).
Dev should propose the exact rule (example accepted).

Multi-page

- Not specified. Default expectation: single-page PDF unless the design requires otherwise.

Out of scope (Phase 1):

- Emailing PDFs

- User accounts to store PDFs

- Complex quoting systems / CRM integration

9) Visual quality expectations

- Preview quality: low/medium is fine, good enough to understand what is selected

- No need for:

  - 1:1 real-world dimensions

  - production-accurate scaling

  - print-grade rendering

10) Responsive / device support

- Desktop-first (browser)

- Mobile/tablet support was not confirmed—so the expectation is:

  - it should not completely break on mobile,

  - but full mobile-optimized UX is not a Phase 1 requirement unless explicitly requested later.

11) “New product can be added” requirement

- The configurator must be built in a data-driven way so the dev can add:

  - new product series

  - new models/layouts

  - new icons

  - new fixed colors
with minimal code rewriting.

12) Deliverables

Developer must deliver:

- A working configurator embedded into our domain (or hosted and embedded)

- All source code + build instructions

- A clear configuration structure for:

  - product groups

  - models/layouts

  - icons

  - colors

- PDF export implementation with correct branding + filename method

- Basic installation notes (how to deploy/update)

13) Integration & access rules (important for safety)

- We do not share full production admin access before contract/milestones

- Preferred: work via staging environment / repo / deployment link

- Use milestone-based delivery (to avoid “half-done” and disputes)

14) Out of scope (explicit “NO” list)

To prevent scope creep, Phase 1 excludes:

- Admin panel/backoffice

- Login system (unless later required)

- Saving designs / reopening/editing later

- Customer-specific archives

- Analytics dashboards

- Email PDF sending

- Complex rule validation (“this icon not allowed here”)

- Full mobile-first redesign

- Quotation/ordering/payment workflow

Suggested milestone plan (so pricing stays stable)

Milestone 1: Core configurator MVP

- product selection + layouts + button selection + icon assignment

- colors (fixed list) + frame color

- live preview working end-to-end

Milestone 2: PDF export

- branded PDF + download

- correct filename convention

Milestone 3: Pblock integration (if not already completed in M1)

- add Pblock series using the same data-driven structure